Milestones

1. **Scraping of Twitter.** There’s many libraries and scrapers already built in Python to use for this part. I’m confident it won’t be problematic.
   1. End: 1 Dec
2. **Topic modeling and preliminary tests.** Fundamentally, training the project on traditional grammar, and so that it recognizes patterns where said grammar is or is not used.
   1. This would be the bulk of my work for January, creating a prototype of my software, maybe on a subset of the elements I want to analyze. End: mid to late Jan.
3. **Bulk of the analysis.** Fixes to the prototype and gradual analysis of the whole corpus.
4. **Data visualization.** 
   1. End: Jun